**DEPARTMENT OF TRANSPORTATION**

**BUREAU OF AERONAUTICS**

**CONTRACT TIME STATUS**

|  |  |  |
| --- | --- | --- |
| Contractor: | | Airport: |
| Subcontractors: | | Project No. Contract: |
|  | | Report No. |
| The resident engineer shall submit four (4) copies of this form to the WisDOT Bureau of Aeronautics immediately following each change in status of contract time. One approved copy will be returned to the resident engineer and the contractor. The dates affecting the contract time should coincide with that shown on the “Weekly Progress Reports.”  Please refer to paragraph 80-02, 80-06 and 80-07 of the General Requirements and Covenants for Airport Construction, regarding prosecution of work, extension of contract time and failure to complete work on time. | | |
| **Dates Affecting Contract Time** | | |
|  | Calendar/  Working Days |  |
| Contract time started:(1) |  | Notice to Proceed: |
| Contract time suspended:\*(2) |  | Work started: |
| Contract time resumed: |  | Calendar/working days in contract: |
| Contract time suspended:\* |  | Time affected by C.O.#: |
| Contract time resumed: |  | Time affected by C.O.#: |
| Contract time completed: |  | Time affected by C.O.#: |
| **Total calendar/working days to date** |  | **Total calendar/working days** |
| \*Reason: | | |
| Notes: (1) Contract time starts either the day work starts or on the tenth day after the date of the “Notice to Proceed,” whichever occurs first.  (2) The date work is suspended is the day following the last day the contractor works and is not counted toward contract time. Contract time shall be suspended only when work is delayed for reasons beyond the contractor’s control such as extreme or unseasonal weather conditions, for the winter, strike, etc. State reason for suspension. All contract time suspensions are subject to the approval of the WisDOT - Bureau of Aeronautics. | | |
| Certification of Contractor:  I hereby certify that I concur in the dates shown above.  Signature: | | Submitted by: \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_  Resident Engineer  Date:\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_ |
| Title: | | Approved: \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_  Airport Development Engineer  Date:\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_ |

CC: Shannon Clary, Equal Rights Officer, WisDOT – Bureau of Aeronautics