- Designer Notes:  This special provision is for contractor-designed temporary support for staged bridge construction.  The engineer of record retains the responsibility to ensure that a contractor-designed temporary support is feasible and practicable, and that the remaining structure is able to handle the staged traffic prior to the advertisement and letting of the project.

# Temporary Support Enter Structure #, Item SPV.0060.xx.

A  Description

This special provision describes the design, construction, maintenance, and removal of a temporary support system for staged construction of a bridge deck as shown on the contract plans.

B  Materials

Furnish materials conforming to standard spec part 5: Structures.

B.1 Design

All dead, live, and construction loading conditions shall be determined by the contractor.

B.2 Plan Requirements and Submittals

Provide plans and submit conforming to standard spec 526.3.3.

C  Construction

Construct the temporary support system conforming to standard spec 526.3.4.

D  Measurement

The department will measure Temporary Support Enter Structure # as each support acceptably completed.

E  Payment

The department will pay for the measured quantity at the contract unit price under the following bid item:

| ITEM NUMBER | DESCRIPTION | UNIT |
| --- | --- | --- |
| SPV.0060.xx | Temporary Support Enter Structure # | EACH |

Payment for Temporary Support Enter Structure # is full compensation for designing, constructing, maintaining, and removing the temporary support system as called for in the plans. (20230209)